## Slide 1: HEB
Sustainment
HEBXXX-SUST-0003-00
05 June 2026

## Slide 2: Index
HEBXXX-SUST-0003-00
03​ Cost Core Service​ CHEDR (Haskell)​ | 04 Supplier Core Service​ QA and SPUR (Haskell)​ | 07 Pricing Core Service​ (Haskell and Java)​ ​ ​
08 Wentworth​ (Haskell)​ | 09 Location Core Service​ (Java and Angular)​ | 10 Pharmacy and Wellness​ (QA)​ ​ ​
12 Global Sourcing Solution ​ ​ ​ ​ | 13 LoCo (BSA) ​ | 14 Matters of Attention
​ | 15 Team Allocation​ ​ | ​

## Slide 3: Delivery status – Cost Core Service
Highlights | Overall status | 
 | Last week | This week
Sprint – Sulphur Springs, In-progress (May 27 – June 9) Stories (Total – 10, In-review – 3, In-progress – 7) Current week sprint status Stories released for partner review – 3 stories Negotiate same day effective COGS contract with DCM for Bill Cost and Buyer Funding Expose multiple-item DSD ledger endpoint Mark unused endpoints deprecated and send initial communication Stories in-progress this week – 7 stories Fix Confluence publisher Finalize cash discount logic Update /proposals/transitions to accept and send break-pack cost to DCM. Backfill EDBI with deleted ledgers (DSD) Investigate missing Basket, Offer and Account Master rows in CDC table Handle Store -> LOB Changes in DSD RCQ Pipeline Production support request - Investigate timeout on /v1/active-ledgers-by-date/dsd endpoint |  | 
RAG Colors
HEBXXX-SUST-0003-00
Key activities for next week
Research async process for providing supplier catalog Production support request - Fix Up CDC History Part 2

## Slide 4: Delivery status – Supplier Core Services
Highlights | Overall status | 
 | Last week | This week
SPUR Sprint – M, Ended (May 18 – June 04) (Total – 8, Completed – 4, In-review – 3, In-progress – 1) Current week sprint status Stories completed this week – 4 stories Add Validation for tax exempt TINs Turn on Prod LOB in UAT Implement job to pull IRS publication78 Update script to reclassify additional document types Stories released for partner review – 3 stories Implement supplier master report endpoint Implement sorting by last updated column in Registration csv index endpoints Enforce email domain validation on submissions with new SSN validation rule Stories in-progress this week – 1 story Add publication update time as new tax-exempt validation field Sprint – N, In-progress (June 04 – June 18) (Total – 5, In-review – 3, In-progress – 2) Current week sprint status Stories released for partner review – 3 stories Implement supplier master report endpoint Implement sorting by last updated column in Registration csv index endpoints |  | 
RAG Colors
HEBXXX-SUST-0003-00

## Slide 5: Delivery status – Supplier Core Services (Contd...)
Highlights | Overall status | 
 | Last week | This week
Enforce email domain validation on submissions with new SSN validation rule Stories in-progress this week – 2 stories Add publication update time as new tax-exempt validation field Setup alert when Peoplesoft failed in sending records due to WSAG rules Supplier Portal – QA Sprint – Sprint Yunnori Ended (May 18 – June 05) Stories (Total – 22, Completed – 2, In-progress – 2, Automation Total – 3, Completed – 1, In-progress – 2) Current week sprint status Stories completed this week – 7 stories Validated the Zip code column is displayed in the table and request update form with available supplier data Validated updated calendar dropdown values are displayed and selecting “Other” requires an associated comment. Verified the pending deactivation view displays only pending deactivation suppliers with a new side navigation item and table view. Validated SMT users can approve supplier deactivations from the registration table with a required comment and successful supplier deactivation. Validated suppliers can add and display multiple contact phone numbers with one number allowed per phone type on the registration and overview pages. Validated that tax classifications are retrieved from the v2 endpoint based on the selected company country code instead of using hard-coded values Validated that international suppliers can add multiple Tax IDs with unique tax ID types, while enforcing EIN/SSN restrictions, tax validations, and 147C document requirements based on validation results Stories in-progress this week – 2 stories Validate that H-E-B managed fields are optional in maintenance/post-AP, support N/A/Not Applicable selections mapped to null, and allow successful save and submission |  | 
RAG Colors
HEBXXX-SUST-0003-00

## Slide 6: Delivery status – Supplier Core Services (Contd...)
Highlights | Overall status | 
 | Last week | This week
Verify that Invited and Pending Invitation statuses are displayed on the All-Suppliers page, with navigation to the invite overview page on row click and the invite edit page when editing a pending invitation Automation story in-progress this week – 2 stories Automation test scripts for Resale Invite - Payment section Create automation test script for Supplier MCI Registration – Quick Edits |  | 
RAG Colors
HEBXXX-SUST-0003-00
Key activities for next week
SPUR ​ Add publication update time as new tax-exempt validation field Supplier Portal – QA​ Finalize remaining functional testing and automation coverage for the Resale Invite payment flow and Supplier MCI Registration quick edit features

## Slide 7: Delivery status – Pricing Core Service
Highlights | Overall status | 
 | Last week | This week
Sprint – Micromanager man - Ended (May 22 – Jun 05) Stories (Total – 8, completed –5, In-review – 3) Current week sprint status​ Stories completed this week – 5 stories Create Pub/Sub topic for Bobcat Implement new message schema as a v2 schedule Refactor Brick and Mortar Price Schedule re-calculator to use virtual threads Add flyway migrations to amend emissions table, with algorithm id value for each row. Amend v1 emitters to work in presence of datetimes Stories released for partner review this week – 3 stories Refactor Ecommerce Price Schedule re-calculator to use virtual threads Add Price Type Reason Code to schedule Pub/sub response messages are too large |  | 
RAG Colors
HEBXXX-SUST-0003-00
Key activities for next week
Rework algorithm switchover logic in brick and mortar and ecommerce re-calculators to use virtual threads

## Slide 8: Delivery status - Wentworth
RAG Colors
HEBXXX-SUST-0003-00
Highlights | Overall status | 
 | Last week | This week
Current week status (Jun 01 – Jun 05) Stories (Total – 3, Completed – 1, In-progress – 2) Stories completed this week – 1 story Add Wentworth count support for warehouse location items Stories in-progress this week – 2 stories Explore effect framework for use with expo router Add a new Wentworth link between warehouse location items and warehouse items |  | 
Key activities for next week
Implement a Wentworth subgraph

## Slide 9: Delivery status - Location Core Service
Highlights | Overall status | 
 | Last week | This week
Current week status (Jun 1 – Jun 5) Activities focused this week Utilized available bandwidth effectively for self-learning and upskilling Upskilling on functional programming AI case study documentation for QA workflow/Status report QA:- Current week status (Jun 1 – Jun 5) Activities focused this week Regression suite preparation for FAM – Store List Regression suite preparation for FAM – Store creation Completed LinkedIn Learning course – Agentforce Testing Discussion and review of AI POC for automating the manual QA workflows |  | 
RAG Colors
HEBXXX-SUST-0003-00
Key activities for next week
AI case study documentation and upskilling QA: Upskill through self learning

## Slide 10: Delivery status - Pharmacy and Wellness​
Highlights | Overall status | 
 | Last | This week
Sprint – CRx Engineers 05/25-06/08, In-progress (May 25 – June 8) Stories (Total – 16, Completed – 12, In-progress – 4) Current week sprint status Stories completed this week – 9 stories Validated the deep links in iOS Validated the ‘Missing banner for auto refill’ in iOS Validated the ‘Language settings’ in iOS Validated the entry point components of Order Card in iOS Validated the display of session status in Analytics user property in Android Validated the display of success bottom sheet after successfully initiating IOTW in Android Validated the ‘Seamless check-in’ cards for ‘Pickup orders’ in iOS Validated the ‘Order details’ screen for ‘Pickup orders’ in iOS Validated the ‘Delete Insurance’ functionality in Android Stories in-progress this week – 4 stories Validate the ‘Cold transfer review’ screen in iOS Validate the display of session status in Analytics user property in Android Validate the ‘Location Service’ sheet for ‘Seamless Check-in’ workflow in Android Validate the ‘Pickup code’ label in the ‘We’ll see you soon’ sheet for Multiple orders in Android |  | 
RAG Colors
HEBXXX-SUST-0003-00

## Slide 11: Delivery status - Pharmacy and Wellness​ (Contd…)
RAG Colors
HEBXXX-SUST-0003-00
Key activities for next week
Test the ‘Cold transfer review’ screen in iOS Test the display of session status in Analytics user property in Android Test the ‘Location Service’ sheet for ‘Seamless Check-in’ workflow in Android

## Slide 12: Delivery status – Global Sourcing Solution
Highlights | Overall status | 
 | Last week | This week
Sprint – GSS, In Progress (June 02 - June 15 ) Stories (Total – 3, Completed – 2, In Progress- 1) Current week sprint status Stories completed this week – 2 Stories Sync Latest API Changes with Batch Application Setup Unit and Integration tests for Batch Jobs Stories in progress this week – 1 Story Enable Unit Test Execution in the CI/CD Pipeline for Batch Jobs |  | 
RAG Colors
HEBXXX-SUST-0003-00
Key activities for next week
Enable Continuous Execution of Batch Unit Tests in CI/CD

## Slide 13: Delivery status - BSA (LoCo)
Highlights | Overall status | 
 | Last week | This week
Current week status (Jun 01 – Jun 05) Coordination for Mainframe Retirement UAT activities; Business Users Feedback received Backlog Refinement for Q3 Work |  | 
RAG Colors
HEBXXX-SUST-0003-00
Key activities for next week
Mainframe Retirement Coordinate with team on UAT Feedback Refine any new stories on a need basis Continue backlog Refinement for Q3 work Continue ramp-up and documentation on FAM app

## Slide 14: Matters Of Attention
Matters of attention | RAID status | 
 | Last week | This week
None |  | 
RAG Colors
HEBXXX-SUST-0003-00

## Slide 15: Team Allocation
HEBXXX-SUST-0003-00
Team Allocation |  |  |  | 
SL No | Name | Skillset | Track | Billable Count
1 | Akash Verma​ | Haskell | Supplier Core Service​ | 1
2 | Rishi Manoj ​ | Haskell | Cost Core Service​ | 4
3 | Arjun P Khandkar​ |  |  | 
4 | Althaf Hussain​ |  |  | 
5 | Sparsh Tandon​ |  |  | 
6 | Nishant Kaushik​ | Haskell | Wentworth | 1
7 | Vijai Krishna​ | Haskell | Pricing Core Service​ | 1
8 | Imthiyaz A S ​ | QA Automation​ | Supplier Portal​ | 2
9 | Balu S Kumar​ |  |  | 
10 | Vineed Kaladharan​ | AngularJS | Location Core Service | 3
11 | Noblevincent Vincent​ | Java |  | 
12 | Vignesh Krishnan​ |  |  | 
13 | Arshana Kizhakkiniyakath ​ | QA | Pharmacy & Wellness​ | 3
14 | Remya Karuppayil​ |  |  | 
15 | Gisha Sankaran​ |  |  | 
16 | Kumar K Singh​ | AngularJS | GSS | 1
17 | Vinu Lalitha​ | QA | Location Core Service | 1
18 | Suraj Seshadri | BSA | Location Core Service | 1
19 | Vineet Singh | BSA | Location Core Service | 1
20 | Shivaraj Kumarappa​ | Delivery Lead | All Tracks | 1
Total |  |  |  | 20

## Slide 16
Thank you
www.G10X.com